General orders:

Build:  9212_01 (I will confirm in email before 0900)

Expect patches from developers as the week progresses.  Data instructions already provided.

Please report completion to Gold list.  Also report any difficulties that might compromise the promised delivery date.

PLEASE MANUALLY VERIFY YOUR ENVIRONMENT HAS AT LEAST 1GIG OF MEMORY

S-1 #1

Who:  		Joe

When:		22 Jul –> 24 Jul

Where:  	sunbelt, sunlite

Delivery:	To SQA team by CoB 24 Jul

Specification:	Standard RT install as specified in deployment.  Verify steps provided during deployment.  Include Platform upgrade, if possible.  NEW:  Wait until we talk before continuing install.

DT-10 dmz #1

Who:  		Bob

When:		21 Jul -> 26 Jul

Where:  	Up to Jerry.  Send request to Gold if you need allocation out of the .sel pool.

Delivery:	Self for testing

Specification:	Standard install with DMZ leg.  Complete verification steps.  If environment is working, proceed with planned testing.  NEW: Are blocking issues fixed?

RT-2 #1

Who:  		Mark

When:		23 Jul -> 24 Jul

Where:  	Send request to Gold if you need allocation out of the .sel pool.

Delivery:	To CQA team.

Specification:	Standard 2-box install.  Complete verification steps and Suite-B System Tests.  If no blocking issues found, release to CQA team.

RT-4 #1

Who:  		Sam

When:		22 Jul -> 25 Jul

Where:  	oxygen, beryllium

Delivery:	Self for testing

Specification:	Standard enterprise deployment.  Complete all verification steps and scheduled tests.